## Slide 1: Initiative 31: Kick-Off
Towards A Single OS-Agnostic Implementation for SWT
Heiko Klare

## Slide 2: Agenda
Introduction of Participants
Motivation Recap
Project Goals and Process
Project Organization
Goal for Today: Agree on a General Project Setup (Teams, Tasks)

## Slide 3: Introduction of Participants
I am …
I work in … for …
I have experience in … / worked for …
I join this project because …
In my free time, I …

## Slide 4: Motivation

## Slide 5: SWT Modernization Goals / Constraints
Goals
  Modern Look & Feel (maybe “Eclipse look & feel”)
  Low(er) Maintenance Effort
  High Configurability
Constraints
  None/Low Effort for Adopters
  Cheap Technology Dependency (cost, maintenance, runtime)
  Capacities and Skillset for (Initial) Implementation Effort

## Slide 6: Approaches
Range of Options with Key Properties
Amount of Replacement 
i.e., maintenance transfer to other technologies
Replace completely with modern UI stack (e.g., web-based)
Replace with OS-agnostic graphics framework implementation
Update OS-specific implementations (e.g., WinUI 3, GTK 4)
Keep current OS-specific implementations
From 3 to 1 SWT implementation

## Slide 7: Benefits of OS-Agnostic Implementation
Modern Look & Feel
Eclipse Native Look & Feel
Enabler for improved configurability (only single implementation of config option)
Reduced Maintenance Effort
Only one implementation of each change
Only one implementation / OS to test
Attractiveness
Modern technology more attractive for motivated/skilled people
Web Integration Enabler
If runnable via web assembly
Quick (ad-hoc) product/workspace setup
Web-based view/extension integration

## Slide 8: Prototype GTK on Windows: Eclipse IDE
Win32
GTK on Windows

## Slide 9: Prototype GTK on Windows: RCP Product
PREEvision (Vector Informatik GmbH)

## Slide 10: Prototype GTK on Windows: Try It Out!
Instructions: https://github.com/HeikoKlare/eclipse.platform.swt/blob/gtk-on-windows/bundles/org.eclipse.swt/Readme.GTK.Win32.md
Code Branch: https://github.com/HeikoKlare/eclipse.platform.swt/tree/gtk-on-windows

## Slide 11: Project Goals and Process

## Slide 12: Project Goal
… that is …
OS-agnostic
compatible with the existing API
… in order to …
enable improved look & feel
improve customizability
reduce maintenance effort (by finally deprecating/replacing existing implementations)
Develop a 4th Eclipse/SWT implementation

## Slide 13: Target Technology Stack
SWT
OS
Lib
App
Win32 (OLE/COM/…)
POSIX (Glib/DBUS/IO/…)
Eclipse Applications, JFace, …
SWT API
MacOS Cocoa (Foundation/…)
OS-Agnostic SWT Graphics/Widgets
SWT Win Fragment
SWT Linux Fragment
SWT Mac Fragment
OS-Agnostic Graphics/Widgets Framework

## Slide 14: Project Phases
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Prototype
Prototypes
Techn. 1
Techn. 2
Techn. 3
Prototypes
Techn. 2
Techn. 2
Realization
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Techn. 2
Current
Production
Replacement

## Slide 15: Prototype Phase
Key Questions
Is technology X suited for the project’s goal?
Which of the suited technologies best fits for the project’s goal?
Required Inputs
List of technologies to investigate
List of criteria to decide when technology is suited
Prototype Phase = Research Phase
Probably, only 1 of X technologies will be further investigated afterwards
Prototypes must only serve validation purpose  no need to meet product quality
Still, the evaluation of every technology is valuable and necessary to achieve the project goal
Avoid the potential “difficult-to-implement” last 10%

## Slide 16: Prototype Phase: Criteria
Functionality
Java bindings / usable from Java
Integration of browser (possible)
Can fulfill existing API (even OS-specific one):
  Support for multiple Display instances (exists for Windows)
  Embedding of native window handles
  Embedding of AWT/Swing widgets
Optional: Executable in browser (WebAssembly)
Quality
Open source, compatible license
Actively maintained, widely adopted
Mature at least on Win, Linux, Mac
Critical / Difficult Points
Integration of SWT event loop
Uncommon object hierarchy direction
Custom widgets impact (e.g., Nebula)
TextLayout / StyledText (highest complexity)

## Slide 17: Prototype Phase: Technologies Overview
Preselection of technologies based on paper-based evaluation of criteria
Collection process:
  Systematic web search
  Wikipedia lists: Widget toolkits, Graphics libraries
Exclusion criteria:
  Non-cross-platform
  Web-based stacks
  Commercial license
  Low adoption
  Outdated
  Immature (most difficult to decide)

## Slide 18: Prototype Phase: Technologies Selection
Technology | Properties
Skia (low-level graphics) with VCL / LibO widgets | Skia: widely and further adopted graphics library LibreOffice, Chrome, Firefox, WebKitGTK, Uno Platform, … Widget framework options: Visual Class Library (VCL) by LibreOffice Flutter (quite young, fast evolving) Maybe easy integration with other Skia-based tools
GTK (widget framework) | Available for all major OS (ports for Windows and MacOS) Low risk as SWT implementation already exists (GTK 3) Prototype with SWT fragment combining GTK and Win32 exists
Swing (widget framework) | Purely Java (easy deployment, Java-native platform independence, developer availability, …) Supported by Oracle and used by JetBrains (IntelliJ) Good customizability (HiDPI, vectorized icons etc.) Prototype “SWTSwing” was already under development
Initial proposal as result of a “paper-based” evaluation

## Slide 19: Technology Candidate: GTK
Major Benefits:
SWT implementation exists  low-hanging fruit
Native customizing via CSS, themes available
GTK4 implementation required anyway
Ports
Windows
  GTK 3 and 4 available
  Maps to Win32 API
  Prototype available
MacOS
  GTK 3 and 4 available
  Uses Quartz backend (X Windows Server Port)
  Support improved with GTK 4
  Installable via homebrew

## Slide 20: Technology Candidate: Swing
Major Benefits
Purely Java
  Java-native platform independence
  Easy deployment
  Developer availability
Used by IntelliJ / maintained by Oracle
Customizable look & feel, existing themes
Existing Prototype SWTSwing
Eclipse Issue Tracker, Eclipse Forum
Oracle Java Client Roadmap (2020)
”Swing and AWT: AWT has been an integral part of Java SE since its launch in 1995. Swing was introduced shortly thereafter as a separate library and finally incorporated into “J2SE 1.2” in 1998. Both toolkits are part of the Java SE Specification and core to many other toolkits and applications that build on top of them.
Oracle will continue developing Swing and AWT across all supported releases as a core Java SE technology.”

## Slide 21: Technology Candidate: Skia with VCL
Major Benefits
Fast, widely adopted graphics library
Enabler for WebAssembly deployment
Potential combination with other Skia-based products
Consider high update frequency
Widget Frameworks
Visual Component Library (VCL) from LibreOffice
  Library is open source
  Shared efforts with LibreOffice
  Possibility of integration with LibreOffice
Alternative Candidate: Flutter
  Risk: young, fast evolving

## Slide 22: Prototype Phase: Evaluation
Outcome: Assessment of technologies with respect to key questions:
Is technology X suited for the project’s goal?
Which of the suited technologies best fits for the project’s goal?
Used by WG companies to choose best fitting one to realize
Remarks:
We (prototype developers) will not make the decision but provide the necessary information to make an educated decision
There will not be a “winner technology”, it is all about an objective evaluation for the goals defined in the beginning

## Slide 23: Project Organization

## Slide 24: Collaboration Principles
We are from different companies with
  different backgrounds,
  different experiences, and
  different ways of working and thinking.
We need to find out, discuss and define how to best collaborate
If anything bothers you or if you are not feeling well in the setup, talk to your supervisor, Johannes, Federico, Heiko, …
Every contribution is valuable and necessary to achieve the common goal  there will not be “loser” and “winner” technologies
We jointly and equally work on a common goal

## Slide 25: Participants
People in italics have rather supervisor/coordinator/consultant roles
Renesas | Bosch/ETAS | SAP | Vector | IBM
Theo | Vrinda | Michael | Federico | Betty
? | Latha | Denis | Heiko | Niraj
William | ? |  |  | Andrew
 | Ruediger |  |  | 

## Slide 26: Development Process Proposal
We have two evaluation dimensions
Criteria
Multiple increments: one per criteria
Allows for iterative / agile process
Fast feedback and risk management: If an increment is unsuccessful (i.e., if criteria cannot be fulfilled), technology can probably be dropped
Technologies
Multiple teams: one per technology
Maybe (but not necessarily) by company
Efficiency: team becomes expert for that technology

## Slide 27: Development Increments Proposal
Common pattern could be as follows: (developed on a single, arbitrary OS and in parallel be made working on other OS as well)
Technology set up independently with some demo project
Working SWT Snippet1 (only show Window)
Working SWT Snippet116 (Textbox + Button)
Working demonstrator with multiple SWT Display instances
Working embedding of other window handles (Windows native / AWT)
Working demo browser
Working SWT ControlExample
Working SWT CustomControlExample
Working Eclipse SDK product
These are not necessarily part of a prototype (but might at least be of interest for GTK)
Each technology will have own set of reasonable increments/milestones

## Slide 28: Development Teams Proposal
Team GTK
  Implementation exists: focus on SDK instead of snippets
  Can also invest into the GTK 4 implementation
Team Swing
  Can try to reuse leftovers from SWTSwing project
  Can start without any libraries, ports etc.
Team Skia
  Has to set up Skia and extract VCL examples first
  Has to embed native Skia/VCL code
Expected effort
Proposal: 2 People
Proposal: 2 People
Proposal: 3-4 People

## Slide 29: Initial Project Plan Proposal
You will find a list with the tasks and dependencies in the appendix

## Slide 30: Organization in Teams
Overall Task: Answer key question 1 “Is technology X suited for the project’s goal?”
It is up to each team to organize itself
Working on increments would be good for cross-team exchange
Wish for a first team meeting:
Define your “team rules”: Which values are important for you?
Share these rules with the whole group so that we have a joint list of what is important for all of us

## Slide 31: (Cross-Team) Coordination
“We jointly and equally work on a common goal”
Still, we need some kind of coordination across the teams
Formats: (Primarily) online meetings
Progress exchange: weekly meetings with all teams
Personal exchange: maybe informal coffee/beer meetings?
Persons:
At least a cross-team coordinator for
  organizational topics (progress tracking, risk management, meetings etc.)
  technic-technological topics (setup issues, architectural decisions etc.)
Technical expertise should primarily be established in the teams
What do you expect here?
Fridays, same time as today?
Agreement in kick-of meeting: role taken by Heiko

## Slide 32: Team Composition
Initial assignment from kick-off meeting
Team GTK
  ?
  ?
Team Swing
  ?
  ?
Team Skia
  ?
  ?
  ?
Proposal: 2 People
Proposal: 2 People
Proposal: 3-4 People
Renesas
Bosch/ETAS
SAP
Vector

## Slide 33: Looking Forward to Working With You!

## Slide 34: Appendix
Collection of Additional Information

## Slide 35: Why to Rethink the SWT Implementation
Outdated Look and Feel
Particularly on Windows (> 20-year-old API)
Different appearance on all OS (native)
Difficult / Expensive Maintenance
Technical debt
  Low code quality
  Lack of experienced developers
  Lack of people willing to learn
Complexity
  Everything must be implemented and validated for three OS
  OS-/version-specific tweaks
Limited Configurability
“Lowest common denominator” of OS APIs
Difficult to improve overall UI
Limited configurability / branding
Notes: Mismatch between primarily Linux SWT developers and primarily Windows SWT users/adopters

## Slide 36: Criteria Collected at IDE WG Meeting
Eclipse IDE WG meeting 27th Feb 2024
Collection Process
Brainstorming of criteria
5 dots per participant for rating criteria of highest importance
Numbers in circles indicate priority order resulting from dots
Remarks
List may be incomplete
List combines …
  Features that must just be implemented
  Features that must be provided or enabled by the technology
↑ these must be evaluated in prototypes

## Slide 37: Technologies: Exclusion List
  Specific Candidates
  QT
    Widely adopted, but risk of release again only under commercial license
  Fyne
      Modern, but not yet mature
      Only adopted by FyneDesk (linux desktop)
  Flutter
      Rather new and particularly for responsive, also mobile applications
  Abstract Window Toolkit (AWT)
      Uses native widgets  platform-dependent
      Primitive and less flexible compared to Swing
  wxWidgets
      Abstraction for native APIs, just like SWT Several tools, but not really widely adopted
      Java bindings outdated (2013)
Outdated
  CEGUI
  FOX toolkit
  XForm
  XVT
  Clutter
  JavaFX
Low Adoption
  Elementary
  IUP
  Tk
  FLTK
  Juce (commercial license)
  U++

## Slide 38: Additional Information
WebAssembly (from Manuel Bork)
CheerpJ: Java WASM on HTML, but proprietary, used more commonly for interacting with legacy Java 8 code from modern web frameworks
Perhaps WASM is not even the right direction. This is a good paper on comparing WASM JVM solutions
Learnings from other tools
Chrome, Firefox, LibreOffice use Skia (LibreOffice migrated from Cairo)
IntelliJ Fleet uses Noria (reactive framework like React or SwiftUI) on Skia
IntelliJ IDEA: UI refresh in 2022, still based on customized Swing (now looking like VSCode), but mainly pure Swing components
NetBeans uses Swing

## Slide 39: Increments Proposal: GTK 3/4
GTK 3
Make MacOS port run SDK
Enable support for multiple SWT Display instances
Embed native window handles
Make SDK run without any tweaks in SWT code
Make SDK run without any exclusions in native code
GTK 4
Make SWT ControlExample run on Linux
Make SWT CustomControlExample run on Linux
Make SDK working on Linux
Make SDK work on Windows and MacOS
Identify further tasks for GTK 4 implementation
GTK 3 steps completely parallelizable

## Slide 40: Increments Proposal: Swing
Make SWT Snippet1 (show Window) run
Make SWT Snippet116 (Textbox + Button) run
Create demonstrator with multiple SWT Display instances
Embed native window handles
Embed demo browser

## Slide 41: Increments Proposal: Skia/VCL
Set up Skia (+ Skija) with some demo project
Set up Skia with minimal VCL example (from LibreOffice)
Make SWT Snippet1 (show Window) run
Make SWT Snippet116 (Textbox + Button) run
Create demonstrator with multiple SWT Display instances
Embed native window handles
Embed demo browser
In parallel after step 4: Make work on second operating system
Can be started after 3.