## Slide 1: Initiative 31: State of Work
Eclipse IDE Working Group On-Site
2025-02-12

## Slide 2: Recap: Project Phases
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Prototype
Prototypes
Techn. 1
Techn. 2
Techn. 3
Prototypes
Ski(j)a + Custom Widgets
Techn. 2
Realization
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Mature, Maintained SWT Implementations
Windows
MacOS
Linux
Techn. 2
Current
Production
Replacement

## Slide 3: Current Technology Overview
GTK
with custom-drawn widgets or LibreOffice/VCL widgets
  Implementation exists (for Linux)
  Windows/MacOS ports exist
  Native customizing via CSS
  GTK4 implementation required anyway
  Purely Java  skillset, deployment
  Platform independence (Java-supported ones)
  Partial implementation exists
  Theming, HiDPI, SVG support
  Modern, widely adopted rendering engine
  Platform independence (Skia-supported ones)
  Custom drawing:
    Purely Java  skillset
    Full control and flexibility
No further investigation
No further investigation

## Slide 4: Achievements
Incremental Replacement: ControlExample / IDE still working
  Widgets: Button, Label, Scale, Text, List, StyledText (on Windows)
  Rendering possible with native GC and Skija GC
  Compatible with existing SWT HiDPI support
  Working on all three platforms
  CI: validation of compilation on all platforms
Experiments
  “One Canvas” solution (non-incremental)
  OpenGL (performance)

## Slide 5: Custom-Drawn Widgets with Ski(j)a

## Slide 6: Contributions
Code Contributors
Denis Ungemach (SAP)
Dieter Mai (SYSGO)
Federico Jeanne (Vector)
Heiko Klare (Vector)
Latha Patil (ETAS)
Praveen S K (SAP)
Thomas Singer (Syntevo)
New: Raghundana M (Advantest)
Discussion Contributors
Alex Kurtakov (Red Hat)
Dominic Scharfe (COSEDA)
Harald Mackamul (Bosch)
Theo Dann-Muirhead (Renesas)
William Riley (Renesas)
Most of them contributing part time  ~ 2-3 FTEs

## Slide 7: Opportunities for Incremental Process
Integrate ability to exchange renderer for pure rendering tasks
  Ski(j)a rendering could be used instead of native rendering
  For performance-critical, custom-drawn contents (e.g., GEF diagrams)
Incremental replacement of native with custom-drawn widgets
  Might reduce performance with native custom rendering (GC)
  Lock-in approach (or difficult to preserve native widgets next to their custom-drawn replacements)
  Messy integration of custom-drawn widgets with other native widgets

## Slide 8: State Summary
Cross-cutting topics (currently only prototyped)
Custom event handling
Efficiency of Skija rendering
Hardware acceleration
…
7/26 widget groups (of different complexity)
How long will it take?
Too long with the current number of contributors
How many contributors do we need?
Significantly more (>> 5 FTEs)

## Slide 9: Thank you for the work done so far!